ITEM AU5 Oxfordshire County Council Internal Audit Services Annual Report of the Head Of Internal Audit 2008/09 Date Issued: June 2009 Author: iAN DYSON

# Introduction

## Background

### The Accounts and Audit Regulations 2003 (as amended 2006) require the Council to maintain an adequate and effective system of internal audit of its accounting records and of its system of internal control in accordance with the proper internal audit practices. Proper practice is defined as the CIPFA Code of Practice for Internal Audit in Local Government 2006 (the Code). In accordance with the Code, the Head of Internal Audit, (Assistant Head of Finance (Audit)), is required to provide a written report to those charged with Governance, timed to support the Annual Governance Statement, which should include an opinion on the overall adequacy and effectiveness of the Council’s control environment.

## Responsibilities

### It is a management responsibility to develop and maintain the internal control framework and to ensure compliance. It is the responsibility of Internal Audit to form an independent opinion on the adequacy of the system of internal control.

## Internal Control Environment

### The Code defines the control environment as comprising of the Council’s systems of governance, risk management and internal control, the key elements of which include:

### Establishing and monitoring the achievement of the organisation’s objectives.

### The facilitation of policy and decision-making ensuring compliance with established policies, procedures, laws and regulations – including how risk management is embedded in the activity of the organisation, how leadership is given to the risk management process, and how staff are trained or equipped to manage risk in a way appropriate to their authority and duties.

### Ensuring the economical, effective and efficient use of resources, and for securing continuous improvement in the way in which its functions are exercised, having regard to a combination of economy, efficiency and effectiveness.

### The financial management of the organisation and the reporting of financial management.

### The performance management of the organisation and the reporting of performance management.

### In order to form an opinion on the overall adequacy and effectiveness of the control environment the internal audit activity is planned to provide coverage of financial controls, through review of the key financial systems, and internal controls through a range of operational activity both within Directorates and cross cutting, including a review of risk management and governance arrangements. The Head of Internal Audit’s annual statement on the System of Internal Control is considered by the Corporate Governance Assurance Group when preparing the Council’s Annual Governance Statement.

## The Audit Methodology

### Internal Audit complies with the CIPFA Code of Practice, and has approved Terms of Reference that set out the objectives and scope of Internal Audit. The Councils External Auditors, KPMG, annually review the work undertaken by Internal Audit on the key financial controls as part of the “managed audit” approach. In accordance with the requirements of the Accounts and Audit Regulations 2003 (as amended 2006), the Monitoring Officer has carried out a review of the effectiveness of the System of Internal Audit. The scope of the review covered compliance with proper practice (CIPFA Code of Practice for Internal Audit 2006), reporting on performance and outcomes to the Audit Committee, External Auditor’s opinion, and a survey of Senior Management on the effectiveness of Internal Audit. In the report to the Audit Committee it was concluded there is acceptable effectiveness with no significant weaknesses identified.

### The Internal Audit Strategy and Annual Plan for 2008/09 was agreed by the Assistant Chief Executive & Chief Finance Officer and approved by the Audit Committee in April 2008.

### The Internal Audit Plan identified the individual audit assignments. The activity was undertaken using a systematic risk-based approach. The objectives for each activity were determined and risks in the processes that supported that activity were identified and set down in terms of reference that outlined the objectives and scope for each audit. The work was planned and performed so as to obtain all the information and explanations considered necessary to provide sufficient evidence in forming an overall opinion on the adequacy and effectiveness of the internal control framework.

### In 1999 ‘Turnbull’ issued guidance on Internal Control to support the Combined Code of Corporate Governance. This was revised in 2005, but the principles remain the same. In section 29 of the revised guidance Turnbull states that reports on internal control should give consideration to the following:

- The adequacy and effectiveness of the risk assessment process

- The adequacy and effectiveness of the controls designed to manage the risks

- The adequacy and appropriateness of management action designed to remedy any failings or weaknesses in the internal control system

- The adequacy and effectiveness of management assurance processes for monitoring the system of internal control.

The Internal Audit reports provide a conclusion for each of the above, as well as an overall conclusion on the system of internal control. A summary of the conclusions for each audit are listed as appendix 1 to this report. The definitions of each conclusion are attached as appendix 4.

### To provide quality assurance over the audit output, audit assignments are allocated to staff according to their skills and experience. Each auditor has a designated Audit Manager to perform quality reviews at four stages of the audit assignment: the terms of reference, file review, draft report and final report stages. In addition, the Assistant Head of Finance (Audit) reviews any draft reports with adverse conclusions.

### In addition to this annual report, we reported on progress against the planned activity to every Audit Working Group meeting.

## The Audit Team

### During 2008/09 the Internal Audit Service was delivered by an in house team of 12 staff, supported by contracted services for information technology audits and schools audits.

### There was some restructuring of the team during 2008/09, with the creation of a full time Audit Trainee position, funded by replacing the vacant part time Senior Auditor position. A further change occurred at the end of February 2009, when the Principal Auditor leading on schools audits took up a secondment managing the Schools Finance Support Team. The position has been covered through procurement of audit services.

### During 2008/09 undertaking fraud investigations was a pressure on the delivery of the audit plan. This was mitigated by charging Directorates for two investigations that required a significant number of audit days, and using that money to procure additional audit days.

### Throughout the year the Audit Working Group were kept informed of staffing issues and the impact on the delivery of the Plan. The Plan has been completed with only 25 days required for finalising the planned work in 2009/10.

# Opinion on System of Internal Control

## Basis of the Audit Opinion

### The 2008/09 Internal Audit Plan has been completed enabling the Assistant Head of Finance (Audit) to provide an objective assessment of whether systems and controls are working properly. In giving an audit opinion, it should be noted that assurance can never be absolute; however, the scope of the audit activity undertaken by the Internal Audit Service is sufficient for reasonable assurance to be placed on their work.

### A summary of the work undertaken during the year, forming the basis of the audit opinion on the control environment, is shown in appendix 1 to this report.

### There were four deletions / amendments to the original audit plan

### SAP Roles

### This audit was to support the review of SAP Roles being undertaken by ICT Services. As the project was delayed, these audit days were not required. This has been included in the 2009/10 audit plan.

### Performance Plus Application

### Although the software has been purchased, it was not fully configured in 2008/09 therefore the audit has been deferred.

### Partnerships Assurance Framework

### This was not intended to be an actual audit, but following the governance structure being agreed by the Local Strategic Partnerships Board, it was intended to develop an assurance framework for that board. The Governance arrangements have not yet been confirmed.

### Children Looked After / Raising Educational Achievement

### At the request of Management, and to allow the further development of key systems and processes the completion of this audit has been deferred and included in the 2009/10 audit plan. Days have been spent on this audit, to identify the risks, and to consider current management action in this developing area.

### In addition to the fraud investigations, there were three audits completed, not included in the original audit plan; a verification of evidence submitted for external review of Walter Bigg Trust Fund; a verification of evidence to support a bid for flooding grant; extended testing from 07/08 audit of student census data collection; and, audit of the Association of Chief Executives review of the system for processing eye care vouchers; and a review of the system for Deferred Interest Loans in Social & Community Services.

### The programme of school audits and the external assessment process for Financial Management Standards in Schools (FMSiS) has continued, with the second tranche of Primary Schools audited in 2008/09, and 10 secondary schools. The external assessments are being completed in the first quarter of 2009/10. Schools represent a major part of the Council’s business, so by undertaking this work across all schools provides a more informed conclusion on the overall system of internal control.

### It should be noted that it is not internal audit’s responsibility to operate the system of internal control; that is the responsibility of management. Furthermore, it is management’s responsibility to determine whether to accept and implement recommendations made by internal audit or, alternatively, to recognise and accept risks resulting from not taking action. If the latter option is taken by management, the Head of Internal Audit would bring this to the attention of the Audit Working Group and Audit Committee.

### The matters raised in this report are only those which came to our attention during our internal audit work and are not necessarily a comprehensive statement of all the weaknesses that exist, or of all the improvements that may be required.

### In arriving at our opinion we have taken into account:

### The results of all audits undertaken as part of the 2008/09 audit plan.

### The results of follow up action taken in respect of previous audits.

### Whether or not any priority 1 recommendations have not been accepted by management.

### The affects of any material changes in the Council’s objectives or activities.

### Whether or not any limitations have been placed on the scope of Internal Audit – of which there have been none.

## Head of Internal Audit’s opinion on the System of Internal Control

### The opinion on the Council’s System of Internal Control is that overall it continues to operate satisfactorily; in general the key controls in place are adequate and effective such that reasonable assurance can be placed on the operation of the Council’s functions. The opinion demonstrates a good awareness and application of effective internal control necessary to facilitate the achievement of objectives and outcomes; however, it was evident from the results of the audits that an area that requires strengthening at an operational level is risk management, in particular the performance monitoring of key controls that are designed to mitigate the risks.

### Whilst this opinion represents a positive outcome for the Council, most audits have resulted in reports identifying areas for improvement which have been well received by Managers, and actions agreed to address weaknesses in control. The implementation of these actions are tracked by Internal Audit through a continuous follow up process, and actively monitored by Directorate Leadership Teams and the Audit Working Group on a quarterly basis.

### A significant weakness was exposed in respect of the effectiveness of the Schools Support and Technical Team operating from the Shared Services Centre. The audit has been used to inform a major business process reengineering project for this function that will redefine the role of the team and how it should provide effective challenge, monitoring and support over financial management across all schools. The project is on going, and is being monitored by both Internal Audit and the Audit Working Group.

### The other systems where the main areas of weakness were identified are summarised as follows:

### •	Schools Development Planning

### •	Risk & Hazard Information System (Fire Service)

### •	Carbon Management Performance System

### •	Social & Community Services - Accounts Payable

### In all cases management action has been agreed and either implemented or currently on going.

### The internal audit service cannot cover all key control processes in a year, so to make efficient use of resources it seeks to place reliance on other internal assurance processes by testing their robustness and reliability. In 2008/09 this work focussed on Health and Safety, Internal Control Checklists (ICC), and Information Security (IS) compliance. Although areas for improvement were identified in the area of Heath and Safety, overall it was concluded that reliance could be placed on both that process and the ICC process for assurance.

### When reviewing the process for assurance on Information Security compliance, it was identified there is a lack of ownership for this function and as such there is no effective system in place for the continuous monitoring of IS compliance. Whilst this is something that will be addressed for 2009/10, the weakness was mitigated in 2008/09 by an IT project of self assessment for Government Connect compliance, that through project management disciplines is monitored and reviewed by the IT Programme Board and is ultimately subject to sign off by the Assistant Chief Executive & Chief Finance Officer.

### The internal audit activity also included a review of key control processes: risk management, governance, and key financial systems. With the exception of the concerns listed above no major issues were identified.

### The programme of auditing schools to be followed up in the first quarter with the external assessment of FMSiS continues to be successful and popular with the schools. The audits are generally highlighting issues where action is required to tighten financial management controls. The evidence from the external assessments completed in the first quarter of 2009/10 suggests that schools are actively implementing changes to address the weaknesses, and it is once again anticipated there will be a higher that 90% success rate in achieving the FMSiS standard.

### This 2008/09 audit activity has seen a significant increase in the audit resource needed to undertake investigations of fraud. There have been no major weaknesses identified, i.e. that would impact across the Council; however when undertaking the investigations, it has highlighted a poor understanding of internal control processes and how the control should be applied in those areas looked at. For 2009/10 Internal Audit is increasing the resource it allocates to counter fraud activity, including increasing the number of compliance based audits within Directorates.

## Internal Audit Performance

### The following table shows the performance targets agreed by the Audit Committee and the actual 2008/09 performance. (Please note, unless indicated the actual figures do not include schools audits as these have a different reporting process.)

| Measure | Target | Actual Performance |
| --- | --- | --- |
| Elapsed time between start of the audit (opening meeting) and the Exit Meeting | Target date agreed for each assignment by the Audit Manager, no more than three times the total audit assignment days | 76% of the audits met this target. (last year 72%) For the other 24%, the average delay over is 12 working days. The longest delay was an additional 45 working days. (Mental Health) |
| Elapsed time for completion of the audit work (exit meeting) to issue of draft report | 15 Days | 86% of the audits met this target. (Last year 65%) For the other 14%, the average delay is 12 working days. The longest delay was an additional 45 days. (Sap Governance) |
| Elapsed time between issue of draft report and the issue of the final report | 15 Days | 80% (Last year 93%) * For the other 20% the average delay is 14 days. The longest delay was 45 days (Wireless Security) |
| % of Internal Audit planned activity delivered | 100% of the audit plan by end of April 2009 | 100% of the plan was completed. (last year 94%). |
| Hours charged to audits compared to budgets | All audits delivered within budget | 74% achieved (Last year 53%) The analysis of actual days to original plan can be seen in appendix 1 |
| % of priority 1 and 2 recommendations followed up after implementation date. | 100% within 3 months of the date of expected implementation | 100% |
| % of recommendations implemented within the agreed timescales | 90% of recommendations | ** 2007/08 P1 actions – 89% implemented P2 actions – 85% implemented 2008/09 (reports issued before 31/3/09) P1 actions – 75% implemented P2 actions – 79% implemented |
| Customer satisfaction questionnaire (Audit Assignments) | Average score < 2 | Schools average 1.25 (1.78) Non Schools 1.35 (1.29) |
| Directors satisfaction with internal audit work | Satisfactory or above | Achieved – Review of System of Internal Audit |
| Extent of reliance External Audit can place on Internal Audit | Reliance placed on internal audit work | No adverse comments – achieved |

### *	In 2007/08 this was measured using amended dates taking into account when clients had delayed their responses; However to give a clearer measure for 2008/09 the actuals reflect the actual date the draft report was issued to the actual date the final report was issued.

### **	The audit monitoring of recommendations has not captured the data information correctly to measure this target as it is stated. The monitoring has focussed on the completion of the actions not the timeliness of the completion, although this is considered each quarter by the AWG. The figures stated above reflect the actual implementation (including partial implementation) of the management actions due to have been completed before 31 March 2009. The figures for 2007/08 audits are also included as the majority of recommendations were not due for implementation until 2008/09.

### In addition to the table above there are three detailed performance reports attached as appendix to this report:

### Appendix 1 – List of planned audits, the outcomes, and the actual against planned days.

### Appendix 2 – Planned/actual gross to net audit days

### Appendix 3 – Planned / Actual days by Directorate/type of audit.

### Although we are not complacent as further improvement is required, the direction of travel in terms of performance is very positive and demonstrates the benefits that have been derived from having a consistent workforce including at Audit Manager level. The most significant achievement is the completion of the Audit Plan with only minimal days (25) required in 2009/10 to finalise the audits. .

### It is very pleasing to note that the audits are generally being well received, with high levels of customer satisfaction being consistently achieved. As important is the level of satisfaction on the Internal Audit Service by Heads of Service and Directors. The performance in this area is very high and demonstrates we are adding value to the organisation.

### Follow up on management actions has been highlighted as an area for improvement by the Audit Working Group, and this is a key focus for the team in 2009/10.

### Ian Dyson

### Assistant Head of Finance (Audit)

### June 2009

# Appendix 1

## Summary of audit outcomes for the year

### APPENDIX 2

### The following table compares the planned gross to net Audit Days compared with the actual performance.

|  | Planned 2008/09 | Actual 2008/09 | Difference | Comments |
| --- | --- | --- | --- | --- |
| Gross days – In house team | 2867 | 2882 | + 15 days | The overall increase in days is the net effect of the following: AAT Trainee Auditor + 83 days Schools Principal Auditor – 22 days Senior Auditor – 62 days Cipfa Trainee + 16 days |
| Agency days | 430 | 485 days | + 55 days | Additional procured days to cover fraud investigation work. |
| Total Gross days | 3297 | 3367 | + 70 |  |
| Overheads | 626 | 606 | - 20 days | Overall the reduction in overheads reflects an actual performance on sickness of 35 days less than planned. Additional overheads were incurred by two staff commencing professional training in year. |
| Non Chargeable Days | 493 | 510 | + 17 days | Minor increase in days in mostly due to the staffing changes, and unplanned departmental work relating to relocating the team as part of the Better Offices Programme |
| Total Chargeable days | 2178 | 2251 | + 73 days |  |
| Chargeable Days – non assignment | 257 | 307 | + 50 |  |
| Chargeable days – assignment based | 1921 | 1925 | + 4 |  |

### APPENDIX 3

### The following table compares the planned days by Directorate with the actual performance

| Key Financial Systems | 190 days | 207 days + 7 days in 09/10 | +24 days |
| --- | --- | --- | --- |
| Other Cross Cutting Financial Systems | 60 days | 59 days | - 1 day |
| Cross Cutting | 160 days | 157 days + 11 days in 09/10 | + 8 days |
| Annual Assurance Audits | 70 days | 79 days | + 9 days |
| Director for Children Young People and Families | 130 days | 139 days | + 9 days |
| Schools – FMSiS | 695 days | 592 days | - 103 days |
| Director for Community Safety | 15 days | 18 days | + 3 days |
| IT Audit | 105 days | 91 days | - 14 days |
| Director for Environment and Economy | 75 days | 84 days + 1.0 day on 09/10 | +9 days |
| Director for Social and Community Services | 175 days | 148 days + 6 days on 09/10 | - 21 days |
| Counter Fraud | 70 days | 149 days | + 79 days |
| Other – Follow up, Advice and Consultancy, and Contingency | Total 176 days Contingency 100 days Follow Up 40 days 07/08 overrun 36 days | Total 202 days 42 days unplanned audit work 93 (follow up) 67 (Overrun from 07/08) | + 26 days + 52 days + 31 days |
| TOTAL PLANNED DAYS | 1921 days | 1950(including 25 days in 09/10) | + 29 days |

## APPENDIX 4

## Definition of Conclusions

| Grading: | ACCEPTABLE | ISSUES | UNACCEPTABLE |
| --- | --- | --- | --- |
| Conclusion on: | Wording |
| Overall conclusion on the system of internal control being maintained | There is a sound system of internal control in which risks are being managed to acceptable levels | There is generally a sound system of internal control. Risks are being mitigated to acceptable levels, except for the significant risks noted and there is therefore the possibility that some objectives will not be achieved | The system of internal control is generally weak, and the exposure to risk is such that it is probable that objectives will not be, OR are not being achieved. The system is open to the risk of significant error or abuse. |
| Risks have been identified, evaluated and managed | Thorough processes have been used | Processes have been used, but there are some deficiencies | Inadequate, or no, processes have been used |
| Internal controls are adequately designed to reduce risks to acceptable levels | There are adequately designed controls to mitigate the risks identified to acceptable levels (although some action may be required). | In general there are adequately designed controls to mitigate the risks identified, except for the significant risks noted in the report. | The design of internal controls is unacceptable as risks are not being mitigated to an acceptable level |
| Internal controls are operating effectively in reducing risks to acceptable levels | The controls in place are operating effectively, (although some action may be required ) | In general the controls in place are operating effectively, except for the significant risks noted in the report. | Generally the controls in place are not operating effectively leaving an unacceptable exposure to significant risks. |
| The current levels of monitoring are sufficient | No more monitoring is necessary than is done at present | Some additional monitoring is required | Major improvements are required to the monitoring of controls |
| Action being taken to promptly remedy significant failings or weaknesses | The action being taken will result in all risks being mitigated to acceptable levels | The action being taken will result in only some risks being mitigated to acceptable levels | No action is being taken, OR Insufficient action is being taken to mitigate risks |