Annex 13

Detailed Project Appraisal  (Ref No: H190)

| Project | A420 High Street Improvements (Phase 3) |
| --- | --- |
| Start Year | 2009/10 |
| Basis of Resource Appraisal | Phase 3 (Turl Street to Longwall Street) – Construction |

Description of Project

Flagship scheme on one of Oxford’s most prestigious and busy streets.

Work comprises carriageway strengthening, repairs to sections of footway, minor improvements and de-cluttering. The work has been constructed in phases because of traffic, design and budgetary constraints.

The carriageway of the central section of the High Street is in urgent need of repair. The worn out carriageway will be replaced with a stronger, quieter surfacing. The kerbs along the whole length of the route will be replaced with black basalt kerbs to match those used on the previous phases of the High Street improvements. However, there are currently insufficient funds to allow the re-paving of all the footway surfaces in this section of High Street with York stone. The intention has been to enhance the footways as funding becomes available, although this will now be considered in light of the changes that Transform Oxford will bring about to this street.

The improvement works include alterations to crossing facilities, the bus gate outside University College and the entrance to the central section at Longwall Street, as well as changes to parking and loading arrangements.

The opportunity will also be taken to de-clutter this section of High Street, in keeping with the work recently undertaken during Phase 1 and Phase 2 High Street improvements.

This is the final phase of the High Street works, as originally envisaged.  Other improvements may follow through the Transform Oxford initiative.

Justification and Assessment of Need

1. 	Structural failure of the carriageway.  The Council is currently spending around £90k annually to patch up the road and keep it safe.

2. 	Safer environment

3.	Improved ride quality – especially public transport

4.	Public Realm – flagship street – improved streetscene, with greater vibrancy, public satisfaction, and generation of business and tourism.

Other Options

To defer until Transform Oxford enhancements are confirmed for High Street. This is deemed to be impractical, given the state of the carriageway and the timescales involved

Financial Implication

2009/10:  £2.39 million (comprising £1.70m maintenance and £0.69m improvements)

Environmental Implications

As above - Public Realm, Public Transport, Accessibility and Road Safety improvements.

Detailed Resource Appraisal

| Capital Project: A420 High Street Improvements | Status: Phase 3: Works |
| --- | --- |
| Price Base: 2008/09 (with allowances for inflation) | Appraisal ref: |

Capital Expenditure and Financing

| Cost of Project | 2009/10 | 2010/11 | Total |  |  |
| --- | --- | --- | --- | --- | --- |
|  | £’000 | £’000 | £’000 |  |  |
| Land & Buildings |  |  |  |  |  |
| Construction | 1,743 | 142 | 1,885 |  |  |
| Cost of Lease |  |  |  |  |  |
| Furniture/Equipment |  |  |  |  |  |
| Fixed |  |  |  |  |  |
| Loose |  |  |  |  |  |
| Other |  |  |  |  |  |
| Fees | 180 | 9 | 189 |  |  |
| Total Estimated Payments | 1,923 | 151 | 2,074 |  |  |

The Construction Cost per square metre is   £209/sqm (av works cost Phases 3, inc T Mgmt) gross/net.

| Funding of Project | 2009/10 | 2010/11 | Total |  |  |
| --- | --- | --- | --- | --- | --- |
|  | £’000 | £’000 | £’000 |  |  |
| Credit Approval (Borrowing) | 1,923 | 151 | 2,074 |  |  |
| Capital Receipt(s) |  |  |  |  |  |
| Contribution From Third Parties |  |  |  |  |  |
| Grant(s) |  |  |  |  |  |
| Revenue Contribution(s) |  |  |  |  |  |
| Other: ) |  |  |  |  |  |
| Total Financing | 1,923 | 151 | 2,074 |  |  |

Revenue Implications

Corporate Costs

| Capital Financing (Cost of borrowing) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |

Service Implications

|  | 2007/08 | 2008/09 | 2009/10 | 20010/11 | Full Yr Effect |
| --- | --- | --- | --- | --- | --- |
|  | £’000 | £’000 | £’000 | £’000 | £’000 |
| Employees |  |  |  |  |  |
| Running Costs |  |  |  |  |  |
| Income |  |  |  |  |  |
| Net Cost/(Saving) to Service |  |  |  |  |  |

| Staffing | 2007/08 | 2008/09 | 2009/10 | 20010/11 | Full Yr Effect |
| --- | --- | --- | --- | --- | --- |
|  | F.T.E | F.T.E | F.T.E | F.T.E | F.T.E |
| Additions/(Savings) resulting from the project |  |  |  |  |  |