Division(s): Thame

ITEM CMDSI4

DETAILED PROJECT APPRAISAL	APPRAISAL NO. ED 703

NAME OF SCHEME: 	Barley Hill Primary School, Thame – New 6 Classroom Teaching Block to replace temporary classrooms

COMMITTEE(S):	Cabinet Member for Schools Improvement

START YEAR:	2009/2010

BASIS OF ESTIMATE: 	Mouchel Parkman estimate based on agreed sketch scheme.

- INTRODUCTION

Barley Hill School is the largest community primary school in the county.  It was built in the 1970’s and has been accommodating an increasing number of children for the last 25 years.  The increased accommodation needs have been catered for by new build extension and provision of temporary classrooms.  Currently there are 6 Keystage Two classrooms in temporary buildings that date back to 1985.  This proposed project will provide 6 new build classrooms and associated facilities to replace these temporary buildings.

The scheme has the full support of staff and the School’s governing body.

- DESCRIPTION OF PROJECT

The proposed works will include:

        - 6 Keystage Two classrooms

        - Classroom storage and resource facilities

        - Pupils cloaks area and toilet facilities

        - 4 rooms for small groups

        - Facilities for staff and disabled users

The works include minor adaptations to link with the existing school buildings together with associated external paths and services.  The project includes for demolition of temporary buildings and reinstatement after completion and occupation of the new buildings

- JUSTIFICATION AND ASSESSMENT OF NEED

The CYP&F Asset Management Suitability Survey has identified the following accommodation problems with these temporary buildings which are rated as a “Category C Problem: Management or Organisation of the School affected adversely”:

Too small for 30 pupils, heating problems, inadequate storage. At the beginning of cold weeks temperature takes time to reach minimum requirement. Rooms lack adequate ventilation and are stuffy. Poor natural lighting.  Toilet facilities are accessed in the main building which is some distance away.

These temporary buildings also include a number of DfES Priority 2 items, which are described as ‘Essential work required within two years that will prevent serious deterioration of the fabric or services and/or remedy a less serious breach of legislation’

These buildings have been identified for replacement in line with agreed CYP&F Asset Management priorities. This follows an analysis of the temporary classrooms in use throughout the County taking into account the ages of the buildings and the number of identified condition items.   The proposed work will have a significant impact in reducing the outstanding suitability and condition issues at the school.

The improved environment for learning, the better access to whole school facilities together with the addition of four small group rooms for focussed and personalised learning will have a positive impact on raising educational attainment.  In addition, team teaching is an important element of the educational provision for each year group and this will be much easier to provide when all classes in a year group can be sited close to each other.

Temporary buildings have a limited lifespan and place an increasing repairs and maintenance liability on delegated and non-delegated budgets.  Their replacement with new buildings will avoid this burden of increasing financial liabilities.

- OTHER OPTIONS

The first option available is to do nothing.  This will leave the school with a large number of temporary buildings and will require the continued maintenance of the buildings that are beyond economic repair.  This will fail to address suitability or condition issues, it will incur rising repairs and maintenance costs and it will fail to achieve savings in the assessed needs cost.

The second option would be to replace the temporary classrooms with new temporary units at an approximate cost of £450,000.  This will fail to address the suitability issues and will only achieve a reduction in repairs and maintenance liabilities in the short term.

- FINANCIAL IMPLICATIONS

      - Capital

The estimated cost of the project inclusive of fees is £1,550,000.

These costs will be met from a school contribution from their Devolved Formula Capital grant of £50,000 and from developer contributions secured under S106 planning obligations and identified for this school as a minimum allocation of £250,000.  This allocation may be increased as and when further developer contributions are secured and / or received towards this project.  The balance of £1,250,000 will be met from government loan sanction provided as part of Oxfordshire’s Supported Capital Expenditure allocation.

The scheme is identified in the Capital Programme Forward Plan.

      - Revenue

The school will meet day-to-day repair and maintenance costs and structural repairs and staffing costs as part of the Council’s Fair Funding arrangements.

      - Risk

An assessment of risk has been carried out by Property Services and Mouchel and a Risk Register is being maintained for the project to manage, reduce or remove identified risks.

      - Whole Life Appraisal

An appraisal was carried out as part of the feasibility study which considered:

- Use of sustainable materials in the construction of the new building.

- Future proofing the design to allow flexibility in the use if needs were to change.

- ENVIRONMENTAL IMPLICATIONS

The building work will be carried out in accordance with the planning permission issued by the County Council. The design, materials and landscaping will be as specified in the planning consent.

The design provides for natural ventilation and solar shading without depriving the internal areas of natural lighting, as per "Guidelines for Environmental Design in Schools - Building Bulletin 87". The building is expected to receive a "Good" rating in the Building Research Establishment’s Environmental Assessment Method (BREEAM) Pre-Assessment estimation, which allows a quick evaluation of the likely environmental rating a building would achieve under a formal BREEAM Schools assessment.  The sustainability principles applied to the design incorporate the values of comfort, good internal environment (heating, lighting, ventilation) and adequacy to the teaching areas. The existing quality of the site and landscape will be enhanced by the removal of temporary buildings. The scheme takes into account the current services and building features and in so doing will make efficient use of the available resources.

The Cabinet Member for Schools Improvement is recommended to approve Detailed project Appraisal ED703 for a new 6 classroom teaching block to replace temporary clarrsooms at Barley Hill Primary School, Thame.

JANET TOMLINSON

Director for Children, Young People & Families

SUE SCANE

Assistant Chief Executive & Chief Finance Officer

NEIL MONAGHAN

Head of Property, Environment & Economy

Contact Officer: 	John Phipps, Service Manager – School Organisation & Planning, Children, Young People & Families Tel: (01865) 816455

April 2009