ANNEX 1

OXFORDSHIRE COUNTY COUNCIL

E&E TRANSPORT

CABINET MEMBER DECISIONS

PROGRESS OF APPROVED SCHEMES - NOVEMBER 2006 UPDATE

| TIC/CMD Date | Ref | Scheme | Contact Officer | Status | Implementation Planned (P)/Actual (A) Dates with Comments |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | Red | Amber | Green |  |
| 6 December 2002 | 03/02 | Oxfordshire County Council (Charlbury, Dyers Hill) (Prohibition and Restriction of Waiting) Order 200* | Paul Wilson (01865 812612) |  |  |  | Short term measures, to be made permanent in 2006/07, have proved effective and negate the need for a resident’s permit parking scheme. |
|  | 11/02 | Stopping Up of Highway – off Newlands Avenue, Didcot | John Boyd (01865 815082) |  |  |  | With SODC to progress and unable to advise on dates (appears SODC have been reluctant to act but Legal Services are applying pressure). |
| 17 April 2003 | 19/03 | Goring Waiting Restrictions | Peter Ronald (01235 466139) |  |  |  | At formal consultation stage and planned for CMD January 2007. |
| 25 September 2003 | 41/03 | Thornhill Park and Ride Interchange Improvements | Mike Collins (01865 815877) |  |  |  | Programme for construction over 2006/07 and 08 (P). |
| 23 October 2003 | 43/03 | 50mph Speed Limit Proposals: Formal Consultation | Geoff Barrell (01865 810450) |  |  |  | See 20 January 2005 TIC. |
| 27 November 2003 | 56/03 | Proposed Bampton: Various Roads Traffic Calming Scheme | Ralph Green (01865 815816) |  |  |  | Implemented December 2005 (A). |
| 8 January 2004 | 01/04 | Kidlington Premium Bus Route | David Taylor (01865 816519) |  |  |  | Oxford Rd/Yarnton Rd Signals & Linking: Imp’d Oct 2005 (A) see 28 Oct 2004 TIC. Kidlington Rbt Bus Lane: design 2005/06 and const 2006/07 (P) |
|  | 10/04 | A40 Oxford, Headington – Green Road Roundabout Short and Medium | Colin Baird (01865 815536) |  |  |  | Medium term measures overtaken by main roundabout scheme (construction December 2006 (P)). |
| 4 March 2004 | 17/04 | Observatory Street, Oxford – Proposed Traffic Calming | John Cramer (01865 815963) |  |  |  | Implemented February 2006 (A). |
| 17 June 2004 | 39/04 | Chesterton Village Traffic Calming Scheme | Paul Foot (01865 844331) |  |  |  | Implemented December 2005 (A). |
|  | 40/04 | Oxford, Headington North East, Quarry and Girdlestone Road Parking Controls | Craig Rossington (01865 810443) |  |  |  | Introduced and enforceable. Over 2005/06 and 2006/07. |
|  | 44/04 | Wytham – Proposed 20mph Zone and Traffic Calming | Peter Ronald (01235 466139) |  |  |  | Implemented December 2005 (A). |
| 29 July 2004 | 48/04 | Oxford, London Road, Headington – Provision of an ‘Off Road’ Cycle Route | David Clough (01865 815743) |  |  |  | To be resolved following implementation of Headington (Green Road) Roundabout scheme (construction December 2006 (P)). |
| 28 October 2004 | 58/04 | Premium Bus Routes – Progress of Strategy | David Taylor (01865 816519) |  |  |  | Kidlington to Cutteslowe: Implemented 2005/06 (A). |
|  | 64/04 | Enstone, Bicester Road – Proposed Traffic Calming | Paul Wilson (01865 812612) |  |  |  | April 2007 (P). |
| 2 December 2004 | 69/04 | Thame, Towersey Road Zebra Crossing | Mike Wasley (01865 810464) |  |  |  | Implemented November 2005 (A). |
| 20 January 2005 | 01/05 | 50 mph Speed Limit Proposals | Geoff Barrell (01865 810450) |  |  |  | Implemented April 2006 (A). |
|  | 04/05 | Didcot ITS, Haydon Road; Traffic Calming | Mark Bostock (01865 815755) |  |  |  | Implemented November 2005 (A). |
|  | 05/05 | Didcot ITS, Newlands Avenue; Traffic Calming | Mark Bostock (01865 815755) |  |  |  | Implemented December 2005 (A). |
|  | 07/05 | Wantage, Seesen Way; Pelican Crossing | Andy Warren (01865 815835) |  |  |  | Implemented November 2005 (A). |
|  | 08/05 | Stanford-in-the-Vale, High Street; Zebra Crossing | Andy Warren (01865 815835) |  |  |  | Implemented February 2006 (A). |
|  | 09/05 | Eynsham Traffic Proposals; Consultation Results | David Taylor (01865 816519) |  |  |  | See 16 March 2006 TIC. |
|  | 10/05 | Witney, Burford Road/Downs Road; Traffic Signals Installation | Roger Plater (01865 815640) |  |  |  | Implemented November 2005 (A). |
| 2 March 2005 | 12/05 | Oxford, New Hinksey Primary; Better Ways to School | James Drew (01865 815955) |  |  |  | Scheme has been removed from BWTS programme. |
|  | 13/05 | A418, Thame to Shabbington Turn Cycle Route | Mike Wasley (01865 810464) |  |  |  | Implemented May 2006 (A). |
|  | 14/05 | Cholsey Church Railway Bridge; Transfer of Ownership from Wallingford Town Council to Oxfordshire County Council | Peter Brown (01865 815641) |  |  |  | Property Services processing transfer through MouchelParkman. Unable to advise on transfer date. |
| 24 March 2005 | 15/05 | Oxford, Abingdon Road Side Roads – Entry Treatments | Pat Mulvihill (01865 815045) |  |  |  | Implemented November 2005 (A). |
|  | 16/05 | Oxfordshire CC (Dark Lane2 and Moor Avenue1, Witney) (Prohibition of Motor Vehicles) Order 200* | Colin Baird (01865 815536) |  |  |  | Moor Avenue to future 20 July TIC. Dark Lane implemented December 2005 (A). |
|  | 17/05 | Enstone, Better Ways to School – Enstone Primary School | Roger Plater (01865 815640) |  |  |  | Implemented January 2006 (A). |
| 14 April 2005 | 19/05 | Oxford, Additional Short Term Parking | Andrew Vidovic (01865 810437) |  |  |  | 1st part implemented July 2005 (A). 2nd part implemented March 2006 (A). |
|  | 20/05 | Banbury, Middleton Road – Zebra Crossing | Andrew Johnson (01865 815737) |  |  |  | Implemented December 2005 (A). |
| 2 June 2005 | 23/05 | Banbury, Daventry Road – Traffic Calming Measures | Andrew Johnson (01865 815737) |  |  |  | Implemented February 2006 (A). |
|  | 25/05 | Abingdon, John Mason School – Better Ways to School | David Deriaz (01865 815666) |  |  |  | Implemented December 2005 (A). |
|  | 28/05 | A361 Shipton-under-Wychwood High Street, Zebra Crossing | James Wright (01865 815551) |  |  |  | Implemented March 2006 (A). |
|  | 29/05 | Charlbury Home Zone – Detailed Design Approval and Home Zone Designation | Martin Kraftl (01865 815786) |  |  |  | Implemented February 2006 (A). |
| 7 July 2005 | 30/05 | Deddington, High Street/Horsefair Traffic Signal Junction – Pedestrian Crossing Facility in Horse Fair | Andrew Johnson (01865 815737) |  |  |  | Implemented April 2006 (A). |
|  | 31/05 | Deddington, Hempton Road - Pelican Crossing | Andrew Johnson (01865 815737) |  |  |  | Implemented March 2006 (A). |
|  | 33/05 | Wheatley Traffic Calming, Phase 2A – Church Road | David Deriaz (01865 815666) |  |  |  | Implemented December 2005 (A). |
|  | 34/05 | Clifton Hampden, B4015 Oxford Road – Proposed Weight Restriction | Caroline Gutridge (01865 815070) |  |  |  | Implemented December 2005 (A). |
|  | 35/05 | South Oxfordshire District Council – Agency for Roundabout Sponsorship | Brian Fell (01865 815083) |  |  |  | Implemented November 2005 (A). |
|  | 36/05 | Abingdon Integrated Transport Strategy Town Centre Improvements – Traffic Regulation Order | Andy Warren (01865 815835) |  |  |  | Implemented October 2006 (A). |
|  | 37/05 | A40/Witney Road, Eynsham – Prohibition of Right Turn | Errol Carrington (01865 815576) |  |  |  | Implemented February 2006 (A). |
| 1 September 2005 | 41/05 | Stopping Up of Highway – Milton Park Estate, Sutton Courtenay | Caren O’Sullivan (01865 815916) |  |  |  | Legal Services to process through Magistrates and currently unable to advise on dates because contractual indemnity issues require resolution. |
| 6 October 2005 | 42/05 | Oxford City Centre On-Street Parking Charges – Pilot Scheme | Craig Rossington (01865 810443) |  |  |  | Parking Review undertaken in May 2006 and presented to 8 June 2006 TIC. |
|  | 43/05 | Oxford, City Centre Cycle Measures | Andrew Vidovic (01865 810437) |  |  |  | Implemented December 2005 (A). |
|  | 45/05 | Thame Review of Parking and Waiting Restrictions (Phase 1) | Peter Egawhary (01865 815857) |  |  |  | Implemented May 2006 (A). |
|  | 46/05 | Oxford, Kennington – Premium Bus Routes – Traffic Calming | Mark Bostock (01865 815789) |  |  |  | Implemented March 2006 (A). |
|  | 47/05 | Witney, Witan Way Pedestrian Crossing | Roger Plater (01865 815640) |  |  |  | Implemented March 2006 (A). |
| 17 November 2005 | 48/05 | Banbury, Bretch Hill – Premium Bus Routes, Traffic Calming | Errol Carrington (01865 815576) |  |  |  | Implemented March 2006 (A). |
|  | 49/05 | Banbury: Merton Street/Middleton Road Traffic Signals & OCC (Prohibition of Restriction of Waiting & Loading) Amendment Order 200* | David Clough (01865 815737) |  |  |  | See 27 April 2006 TIC. |
|  | 51/05 | Halfpenny Lane, Cholsey - Proposed 7.5T Weight Limit | Peter Ronald (01235 466139) |  |  |  | Implemented February 2006 (A). |
|  | 52/05 | Didcot Area ITS – Steventon Village Gateway Treatment and Traffic Calming | Mike Wasley (01865 810464) |  |  |  | Implemented March 2006 (A). |
|  | 53/05 | Witney – Woodford Mill Cycle Track | Alex Coley (01865 810443) |  |  |  | Legal Services processing CPO and public inquiry planned for March 2007 (to be confirmed). |
| 22 December 2005 | 54/05 | Wheatley Road, Garsington - Proposed Traffic Calming | Peter Ronald (01865 810443) |  |  |  | Implemented March 2006 (A). |
|  | 55/05 | Oxford Road, Garsington – Proposed Traffic Calming | Peter Ronald (01865 810443) |  |  |  | Implemented March 2006 (A). |
|  | 56/05 | Oxford, Short Term Parking | Andrew Vidovic (01865 810437) |  |  |  | Implemented March 2006 (A). |
|  | 57/05 | Oxford: Headington Quarry Traffic Calming | John Cramer (01865 815963) |  |  |  | Implemented March 2006 (A). |
|  | 58/05 | Oxford: A4142 Eastern Bypass - Proposed 50 mph Speed Limit Outcome of Statutory Consultation | Geoff Barrell (01865 810450) |  |  |  | Implemented March 2006 (A). |
|  | 59/05 | Oxford, Merrivale Square – Proposed One-way System | John Cramer (01865 815963) |  |  |  | November 2006 (P). |
|  | 60/05 | Lechlade Road, Faringdon – Proposed Traffic Calming | Lee Turner (01235 466120) |  |  |  | Implemented April 2006 (A). |
|  | 61/05 | Provision of Bus Stop Clearways – Witney Road, Eynsham1 and George Street, Oxford2 | Lewis Ward (01865 815531) |  |  |  | Witney Road, Eynsham: Witney bound stop suspended on safety grounds/Oxford bound stop completed. George Street, Oxford: April 2006 (A). |
|  | 62/05 | Oxfordshire County Council (Curbridge Parish)(Speed Limit) (Amendment)Order 200*) | Paul Wilson (01865 844340) |  |  |  | Implemented February 2006 (A). |
| 2 February 2006 | 01/06 | Provision of Bus Stop Clearways – Castle Street, Oxford | Lewis Ward (01865 815531) |  |  |  | Implemented May 2006 (A). |
|  | 02/06 | Oxford, Quarry Controlled Parking Zone | Richard Kingshott (01865 815716) |  |  |  | Implemented August 2006 (A). |
|  | 03/06 | Oxford, Girdlestone Road Controlled Parking Zone | Richard Kingshott (01865 815716) |  |  |  | Implemented July 2006 (A). |
|  | 04/06 | Banbury, Orchard Way Zebra Crossing | David Clough (01865 815743) |  |  |  | Deferred due to maintenance work along same corridor. March 2007 (P). |
|  | 05/06 | Stopping up of Highway - Turnagain Lane, Abingdon | Caren O’Sullivan (01865 815916) |  |  |  | Agreement in place and Vale of White Horse to progress with likely dates for implementation ranging from Aug 07 to Mar 08. |
|  | 06/06 | Bus Services from Wantage/Grove to Abingdon, Oxford, Milton Park and Harwell | David Taylor (01865 816519) |  |  |  | Issues with agreeing way forward given differing perspectives of Bus Services and slow progress with Didcot (Wantage) Transport Study. |
| 16 March 2006 | 07/06 | Oxford, Headington North East Controlled Parking Zone | Richard Kingshott (01865 815716) |  |  |  | Implemented September 2006 (A). |
|  | 09/06 | Abingdon Town Centre Various Roads 20 mph Speed Restriction Proposals | Ralph Green (01865 815816) |  |  |  | March 2009 (P) to end of Phase 2 works. |
|  | 10/06 | Eynsham Premium Bus Route – Land Acquisition | James Wright (01865 815551) |  |  |  | Recent decision received from Steve Howell to proceed. Scheme has experienced programme slippage and requires funding re-profiling. |
| 27 April 2006 | 11/06 | Banbury. Merton Street/Middleton Road Signalisation and Associated Traffic Regulation Orders | David Clough (01865 815743) |  |  |  | Late objection by CDC Urban Planning necessitates redesign. April 2007 (P). |
|  | 12/06 | Oxfordshire County Council (Various Roads, Banbury) (Prohibition and Restriction of Waiting)(Amendment) Order 2006 | Louise Harrison (01865 812632) |  |  |  | Implemented June 2006 (A). |
|  | 13/06 | Oxford, Old Marston Village – Traffic Calming | Andrew Vidovic (01865 810437) |  |  |  | December 2006 (P). |
|  | 14/06 | Oxfordshire County Council (Footpath No 4 and Footpath No7 Little Wittenham) Footpath Closure Order 2006 | Peter Ronald (01235 466139) |  |  |  | Implemented June 2006 (A). |
|  | 15/06 | Harcourt Road/Charlton Village Road, Wantage – Proposed Traffic Calming | Peter Ronald (01235 466139) |  |  |  | Implemented July 2006 (A). |
| 8 June 2006 | 16/06 | Bicester, Residents Parking Agency Agreement | Ralph Grant (01865 812622) |  |  |  | Agreement being sought by December 2006 (P). At present OCC and CDC legal teams in discussion. |
|  | 17/06 | Pilot Parking Charges Oxford City Centre On-Street Parking | Craig Rossington (01865 810443) |  |  |  | Determined to continue free parking in evening and all day Sunday. |
|  | 18/06 | Parking Charges Oxford City Centre On-Street Parking | Craig Rossington (01865 810443) |  |  |  | Deferred for consideration at 20 July 2006 TIC. |
|  | 19/06 | Expansion of Oxford’s Park & Ride Facilities | Noel Newson (01865 815894) |  |  |  | Consultation authorised on expansion of park and ride facilities and Officers to report back in March 2007. |
|  | 20/06 | Oxford, City Centre Cycle Parking Measures | Andrew Vidovic (01865 810437) |  |  |  | Implemented July 2006 (A). |
|  | 21/06 | Wheatley Traffic Calming Phase 2B: London Road (Between the Two Old London Road Junctions | David Deriaz (01865 815666) |  |  |  | December 2006 (P). |
| 20 July 2006 | 22/06 | Public Transport Development Programme | David Taylor (01865 816519) |  |  |  | Large number of smaller schemes underway in East Oxford in line with draft Bus Quality Partnership agreements. |
|  | 23/06 | Kidlington Premium Bus Route - Bus Lane Order | James Wright (01865 815551) |  |  |  | December 2006 (P). |
|  | 24/06 | Oxfordshire County Council (Bicester) (Traffic Regulation) (Amendment) Order 200* | Louise Harrison (01865 812632) |  |  |  | Implemented August 2006 (A). |
|  | 25/06 | Bicester A4095 : Proposed Speed Limits | David Deriaz (01865 815666) |  |  |  | November 2006 (P). |
|  | 26/06 | Parking Charges Oxford City Centre On-Street Parking | Craig Rossington (01865 810443) |  |  |  | Option 2 increased charges approved. Legal work being undertaken to introduce new charges. November 2006 (P). |
|  | 27/06 | Oxford, The Lakes Parking Zone | Richard Kingshott (01865 815716) |  |  |  | November 2006 (P). |
|  | 28/06 | Oxford, Northway Parking Zone | Richard Kingshott (01865 815716) |  |  |  | November 2006 (P). |
|  | 29/06 | Oxford Cowley Place Zebra Crossing | Pete Evans (01865 815836) |  |  |  | Implemented September 2006 (A). |
|  | 30/06 | Stopping Up at Roman Way and Garsington Road, Oxford | John Boyd (01865 815082) |  |  |  | Planned for Cabinet on 19/12/06. Oxford City Council has not vetoed but public objection to closure expected. |
|  | 31/06 | Henley Integrated Transport Strategy - Town Centre Scheme Traffic Regulation Orders | Mike Collins (01865 815877) |  |  |  | Implemented October 2006 (A). |
|  | 32/06 | Disabled Persons' Parking Places - Vale of White Horse District | Mike Ruse (01865 815978) |  |  |  | Bays installed enforceable October 2006 (P). |
| 14 September 2006 | 33/06 | Disabled Persons’ Parking Places – South Oxfordshire District | Mike Ruse (01865 815978) |  |  |  | Bays installed enforceable November 2006 (P). |
|  | 34/06 | Shillingford Bridge Signalisation | Gary Critchlow-Smith (01865 815817) |  |  |  | Phase 1 January 2006 (P). |
|  | 35/06 | Banbury Western Corridor Study | Suzanne Roberts (01865 815582) |  |  |  | CMD confirmed that BWCS forms part of Banbury ITS and Land Use Plan and approved associated schemes implementation. |
|  | 36/06 | Gating Orders | Brian Fell (01865 815083) |  |  |  | Requests received. Protocol about to be used on the first few schemes. |

# Text boxes

G

G

G

A

G

G

G

G

G

G

G

G

G

A

A

G

G

G

G

G

G

G

G

A

G

A

A

G

A

A

A

A

G