ANNEX 4

EXPENDITURE AND STANDARDS FOR ROUTINE AND MINOR REPAIRS

NOT SUBJECT TO FORMAL ASSESSMENT

| Ref No | ### Operation | ### Purpose | ### Frequency | Estimated Expenditure 2005/06 (£) | Programmed Expenditure 2006/07 (£) |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1. | #### Structural Maintenance #### Patching, foundation repairs, edge strengthening, footway and kerbing repairs, repair of retaining structures and earthworks, repair to elements of highway drainage system | To preserve the structure of the road and repair hazardous defects which threaten the safety of road users. | Carriageways and footways are regularly inspected at frequencies according to category. Work required is identified from these inspections, observations of Area staff, complaints and claims. Since 2005/06, pre-patching treatments for surface dressing are identified separately within the surface dressing allocation. The surface dressing treatments budget overall has been increased significantly in recent years. The large increase in funds allocated for safety fence testing and repair in 2005/06 has been repeated for 2006/07. £190k has been provided specifically for the construction of mobility crossings. | 6,284,000 | 5,501,238 |  |
| 2. | Verge, Hedge and Tree Maintenance Many Town and Parish Councils now make their own arrangements for grass cutting – the County Council provides funds to meet the minimum standards of 2 rural and 5 urban cuts per year. If they wish, Local Councils can specify a higher frequency of cuts, providing they pay any additional costs. | For occasional use of verges by pedestrians & to prevent obstruction of visibility at bends, junctions and traffic signs. Also controls the spread of noxious weeds and scrub and removal of obstructions due to overhanging or fallen trees and branches. To ensure that condition of highway trees is monitored in keeping with the tree management plan and that landscape planting on schemes develops as intended. | Grass cutting budget has been made larger to reflect the increase in verge areas over time, and to support Quality Parish initiatives. Cutting rural verges: Visibility at bends and junctions, and a swathe width, cut twice a year. All over cut every 3 years. Grass cutting in Urban Areas is 5 cuts minimum per year. Hedges, trees and repairs to verges are undertaken as necessary and affordable. Also to extend High Speed Road coverage to 2 full cuts per year. £50k allocated for programmed weed control in 2005/06. Increased to £140k in 2006/07. Tree Management Action Plan – allocations at a similar level to 2005/06 for the next stage of County wide arboricultural surveys and programmed tree-works. | 1,053,280 | 1,459,436 |  |
| 3. | #### Routine Maintenance Gully emptying, grip cutting, cleansing of drainage system, trimming back growth from surfaces and signs. The Environmental Protection Act places responsibility for all routine highway sweeping on District Councils. | To reduce flooding of the highway and adjacent properties, to prevent seepage of water into foundation layers by removing standing water, to contribute to road safety by keeping road markings free of dirt and standing water, and signs clean and free of obstruction. | Gully emptying: generally once a year. Gullies prone to problems will be visited more frequently, as necessary. The 2006/07 budget contains additional funds for Village Maintenance. The Town and City Centre General Improvements budget has been cut, but £400k has been set aside from the increased footways budget as a contribution to streetscape improvements in High Street, Oxford. | 2,907,900 | 3,050,610 |  |
| 4. | #### Winter Maintenance Precautionary Salting and Snow Clearance | To reduce the adverse affects of ice and snow on the movement of traffic and the safety of road users. | Precautionary Salting – budget allows for approx 35 precautionary saltings on defined routes. Actual frequency of treatment is determined by the weather conditions in any particular part of the County. Snow clearing requires agreement to supplementary estimate. | 1,081,200 | 1,214,308 |  |
| 5. | #### Aids to Movement White lines, road studs, reflective traffic signs. | To keep markings and signs visible and legible at all times so as to enforce Traffic Regulations, give guidance to road users, prevent accidents, and to protect the edge of the carriageway. | In line with the Cleaner/Greener initiative, £300k has been allocated for sign cleaning and associated maintenance. Road Markings and Reflecting studs – the allocation will pay mainly for programmed prioritised repairs, identified from a comprehensive survey of the network. This has produced a large works programme, and the budget has been increased accordingly. £15k has been allocated specifically to expedite remedial work to road markings in central Oxford (Parking control). | 930,102 | 1,726,100 |  |
| 6. | Bridge Inspection and Repairs Small masonry replacements, repointing, repainting, weed and scrub removal, accident repairs and similar tasks | To preserve the structural safety of bridges and culverts by routine maintenance so as not to put safety of road users at risk, and to prevent deterioration that would lead to a reduction in the life of the structure or need for expensive repair. | Work required is identified from regular inspections. Accident damage is repaired as required. Bridge assessments, strengthening and larger structural maintenance financed by LTP funding. | 301,920 | 426,900 |  |
| 7. | #### Electrical Maintenance Street lighting, illuminated signs, traffic signals. Energy costs. | To keep equipment working and minimise faults to ensure electrical safety and structural safety of lighting columns | Bulk lamp changes and inspection at planned intervals dependent on equipment type. Night time inspections to identify unlit lamps- fortnightly in Winter, monthly in Summer. Automatic monitoring of traffic signal faults. Fault repair as necessary within required response times. Replacement of structurally unsafe columns as identified from inspection. Energy costs have increased substantially over the last 2 years. The budget for 2006/07 includes £570k as an estimate of this years’ energy costs. £200k has been allocated to pay for improvements to signalised pedestrian crossings (BV 165). | 4,073,000 |  |  |