| Issue | Action By | Status | Issued |
| --- | --- | --- | --- |
| 1.1 Education Brief, Curriculum Model and Accommodation Schedule that demonstrates an area within the BB98 allocation | SF | Edited Brief supplied as 1.2 previously; full document confidential (TUPE issues). Acc Sch supplied as 3.9a | Yes |
| 1.2 A letter of support from the Sponsor/Academy Trust. 1.3 A letter of support from the LA | GJ NC | To be supplied To supply after Cabinet |  |
| 1.4 Papers and minutes of LA Cabinet meetings confirming support for the project. 1.5 A letter from DCSF confirming that Funding Agreement has been signed | NC P Adam | Issued To be supplied | Yes |
| 1.6 Confirmation of School Closure | SF | Confirmed in text and supplied as 1.7 previously | Yes |
| 2.1 A detailed programme of work (Gantt chart, including ICT development and procurement) | SF | Issued as 2.1a and 2.1b in pdf format | Yes |
| 3.1 Options Appraisal | SF | Complete | Yes |
| 3.2 Letter from Sponsor re future of Sports Hall and Library etc | GJ | To be supplied |  |
| 3.3 Certificate and Warranty of Land Title | NC | Detailed report supplied | Yes |
| 3.4 Plan of the site to be transferred to Academy Trust. | NC | OCC internal report supplied | Yes |
| 3.5 Collateral Warranties for surveys and investigations 3.6 Output from DQI workshop | SF NC | Being sought where relevant To be supplied when workshop undertaken |  |
| 3.7 Education Brief for Mabel Prichard Special School 3.8 Site Development Appraisal | NC SF | Issued Issued | Yes Yes |
| 3.9 Design Brief (including Construction Phasing/Decant Strategy) 3.9a Accommodation Schedule | SF SF | Issued Issued | Yes Yes |
| 3.10 Letters from existing third party users agreeing to development proposals | SF / KM | Being prepared |  |
| 4.1 ICT vision | ML | Issued | Yes |
| 4.2 ICT Output Specification | ML | To be supplied |  |
| 4.3 Letter from Becta confirming that proposed delivery approach for ICT provision has been reviewed and is acceptable | MH | To be supplied |  |
| 6.1 PfS Funding Allocation Model 6.2 OCC Cost Estimate | SF SF | To be completed To be completed |  |
| 6.3 Schedule of Abnormal Costs | SF | To be agreed |  |
| 6.5 A letter from the Section 151 Officer confirming the affordability of the Scheme | SF | To be supplied when figures agreed |  |
| 6.6 Letter from Becta confirming that the ICT costings have been reviewed and are acceptable | MH | To be supplied |  |
| 6.7 A letter from the Sponsor/Academy Trust confirming their commitment to investment in ICT | GJ | To be supplied |  |
| 6.8 A letter from the Sponsor/Academy Trust confirming their commitment to investment in life cycle and hard facilities management costs | GJ | To be supplied |  |
| 7.1 Budget for procurement and delivery | SF / NC | Supplied | Yes |
| 7.2 Letter of comfort from the Planning Authority | NC | To be supplied |  |
| 7.3 Consultation report 7.4 Risk Register | NC SF | To be supplied Issued | Yes |
| 9.1 OBC Required KPI data | SF | To be supplied |  |
| 9.2 Completed DCSF checklist | SF / PA | To be supplied |  |