|  | Area Covered (wards) | Children’s Centre | Provider | Current position | Children’s Centre capital grant £ ‘000’s | Extended Services capital grant £ ‘000’s |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Ambrosden & Chesterton, Launton, Otmoor, Kirtlington (part of) | Ambrosden area Children’s Centre | Bicester Children’s Centre LA | Ambrosden School agreed as hub; minor adaptations to provide space for children centre and extended school services. | 175 | 75 |
| 2 | Fringford, Caversfield, Aston & Heyfords | Caversfield area Children’s Centre | Bicester Children’s Centre LA | Upper Heyford development not within Children’s Centre grant timeframe. Children’s Centre needs have been noted so developer funding can be requested. Ambrosden/Brookside will provide office space for staff for this centre. Centre will be run as a rural model. | 50 |  |
| 3 | Bloxham & Bodicote, Wroxton, Sibford, Deddington, Adderbury | Bloxham area Children’s Centre | Rural Children’s Centre Project LA | Bloxham Primary School agreed as hub; already has some extended school space; adaptations needed to increase space available to provide Children’s Centre services. | 225 | 75 |
| 4 | Witney N & W, Ducklington | N & W Witney Children’s Centre | PACT Vol. Sector | Hub as existing Witney Children’s Centre in Witney centre. Premises church owned. PACT in discussion with church over increased community use of building after September 2010. Funding needed for internal alterations and refurbishment. Minivan needed to take resources out to premises in Children’s Centre area. | 150 . |  |
| 5 | Bampton & Clanfield, Burford, Hailey, Minster Lovell & Leafield, Brize Norton & Shilton | Bampton & Burford area Children’s Centre | Rural Children’s Centre Project LA | Bampton Primary School agreed as hub. No space in school but space in grounds. School also looking for space for extended services (breakfast club, after school club) so space will be shared Burford pre-school will be satellite for delivering services but no funding available at this stage to finance premises improvements. | 529 | 150 |
| 6 | Eynsham & Cassington, Standlake, Aston & Stanton Harcourt, Freeland & Hanborough, N Leigh, Woodstock & Bladon, Stonesfield & Tackley, | Eynsham & Woodstock area Children’s Centre | Rural Children’s Centre Project LA | Eynsham Primary School agreed as main hub. This centre will be main hub for the 3 children centres managed by rural project. | 225 | 150 |
| 7 | Henley North & South | The Rainbow Children’s Centre, Henley | NOMAD Vol. Sector | NOMAD premises (Church owned) agreed as hub; contribution will be needed for further capital development at site. Church fundraising to contribute to cost. £150k, funded through Early Years Development budget |  |  |
| 8 | Chiltern Woods, Sonning Common, Shiplake, Woodcote, Goring | The Rainbow Children’s Centre, Sonning Common area | NOMAD Vol. Sector | Sonning Common Primary School agreed as hub. Temp. building currently used for extended services (breakfast and after school club). Condition report in process. New space/building will be shared with Children’s Centre. | 380 | 150 |
| 9 | Thame North, Thame South, Chinnor, Aston Rowant | Thame area Children’s Centre | PEEP Vol. Sector | PEEP and County Council in discussion with Bucks PCT over possibility of Children’s Centre hub being integrated with new health centre. Concern over time frame. Options for some service delivery in library also being explored. | 350 |  |
| 10 | Wheatley, Great Milton, Forest Hill & Holton, Garsington | Great Milton & Wheatley area Children’s Centre | Great Milton Primary School | Great Milton Primary School agreed as hub. Substantial alterations needed, likely to be new build. | 350 | 150 |
| 11 | Watlington, Chalgrove | Watlington & Chalgrove area Children’s Centre | Watlington & Chalgrove Primary Schools | Watlington / Chalgrove Primary Schools agreed as hubs. Both schools have some extended school space but need adaptations. Most work needed at Chalgrove. Space will be shared with extended services. | 275 | 75 |
| 12 | Crowmarsh, Brightwell, Wallingford North, Cholsey, Wallingford South, Benson | Wallingford area Children’s Centre | PACT Vol. Sector | Hub will be in Wallingford but not yet finalised; town council owned premises being explored as option in town centre. Need for small sum to spend on satellite in Cholsey identified. On hold pending further development of overall programme costs. | 350 |  |
| 13 | Didcot Ladygrove | Didcot Ladygrove Children’s Centre | All Saints Primary School | All Saints Primary School (church aided)/Ladygrove Community Centre agreed as hub. Some space available but internal alterations needed. | 100 |  |
| 14 | Abingdon Peachcroft, Dunmore, Radley, Sunningwell & Wootton | NE Abingdon area Children’s Centre | N Abingdon Children’s Centre (Dunmore Primary School) | Wootton Community Centre agreed as best venue for hub. Advanced discussions with Community Centre committee about linking with their plans for redevelopment. Separate risk assessment done for project. | 265 |  |
| 15 | Wantage Charlton, Segsbury, Hendreds, Greendown, Craven | Wantage area Children’s Centre | PACT Vol. sector | Butler Centre (Church property) in Wantage town centre identified as hub. Some minor internal adaptations needed. £65k funded through Early Years Development budget |  |  |
| 16 | Grove, Hanneys | Grove area Children’s Centre | Spurgeons Vol. sector | New development in Grove agreed as best location for Children’s Centre hub longer term but not in timescale for this phase of development. Church in Grove being explored as, temporary short term (5yrs) option. |  |  |
| 17 | Longworth, Stanford, Kingston Bagpuize/Southmoor | Southmoor area Children’s Centre | Spurgeons Vol sector | Potential being explored for Children’s Centre hub to be co-located with pre-school, ideally on school site. Depends on ability to join up this funding stream with Early Years Capital Grant. Fallback position to develop Children’s Centre on village hall site. | 350 | 75 |
| 18 | Rural areas across the county | Priority Children’s Centres with rural catchment area | Managed through Rural Children’s Centre Project | Yet to be fully agreed but discussions underway for mobile project working with the library service. | 123 |  |
| 19 | Phase 2 Quarry & Risinghurst 74,73,71, Headington 35,36, Churchill, Lye Valley, 56,59 | Slade & Headington Children’s Centre | Slade Nursery School | Phase 2 Children’s Centre premises delayed to fit in with nursery school and primary school rebuild | 215 additional funding from this programme |  |
|  | SUB-TOTAL |  |  |  | 4,112 | 900 |
|  | CONTINGENCY |  |  |  | 823 | 175 |
|  | FEES |  |  |  | 617 | 130 |
|  | TOTAL |  |  |  | 5,552 | 1,205 |