Annex 4

2008/09 Integrated Transport Improvements Capital Programme

Estimated End of Year Out-turn

| £000s | Planned programme (03/08 as amended) | Current End of Year estimate | Comments |
| --- | --- | --- | --- |
|  | SCE | total | SCE | total |  |
| Thornhill P&R |  | 70 |  | 357 | Residual costs from 07/08 (OSPS funded) |
| Oxford P&R |  |  | 24 | 24 |  |
| Green Road Roundabout | 25 | 25 | 83 | 83 | Residual costs from 07/08 |
| TNR Routeing |  |  | 57 | 57 | Returned to programme |
| Access to Oxford |  | 230 |  |  | Transfer to revenue |
| Congestion Monitoring ANPR |  | 100 | 277 | 377 | Follow-on costs from 07/08 |
| Oxford VMS | 50 | 400 | 50 | 350 |  |
| Road safety schemes | 658 | 700 | 616 | 657 | Excludes specific road safety grant1 |
| Central Oxford AQMA |  | 32 |  | 32 |  |
| New Inn Hall Street |  |  |  | 500 | West End Partnership/developer funded scheme |
| Controlled Parking Zones | 55 | tbc | 52 | 93 |  |
| High Street | 15 | 15 |  |  |  |
| London Road | 2251 | 2711 | 2066 | 2124 | Scheme tender price lower than expected |
| Fairfax Close Cycle Link |  | 172 |  | 172 |  |
| Peat Moors Cycle Link |  |  |  | 30 | New developer funded scheme |
| Woodstock & Banbury Roads toucan crossings |  |  |  | 50 |  |
| Summertown Improvement | 920 | 953 | 382 | 1220 | Brought forward from 09/10; funding switch from SCE to OSPS, additional developer contributions identified |
| Abingdon Town Centre | 32 | 32 | 150 | 150 | Scheme brought forward2 |
| Marcham Road Abingdon | 280 | 465 |  | 125 | Scheme start deferred2 |
| Abingdon Secondary Cycle Routes |  |  |  | 38 | New developer funded scheme |
| Merton Street Banbury |  |  |  | 15 | Residual costs from 07/08 |
| Western Corridor Banbury |  |  | 10 | 10 | Residual costs from 07/083 |
| Queensway Banbury |  |  | 20 | 20 | Residual costs from 07/083 |
| George Street, Banbury Footway |  |  | 12 | 12 | Added following adjudication3 |
| Henley Town Centre | 160 | 160 | 160 | 610 | District Council contribution included |
| Cogges Link Road |  | 350 |  | 720 |  |
| NE Carterton cycle links |  |  |  | 50 | New developer funded scheme |
| Carterton B4477 upgrade |  |  |  | 30 | New developer funded scheme |
| Ambrosden Pedestrian Refuge |  |  |  | 42 | New developer funded scheme |
| Rail stations |  | 172 |  | 172 |  |
| Real Time Information System | 333 | 333 | 333 | 333 |  |
| Premium Routes | 314 | 399 | 322 | 332 |  |
| Better Ways to School | 850 | 850 | 850 | 890 | Developer funding identified |
| Salary costs (capitalised) | 686 | 686 | 626 | 626 | Reduced inflation allowance |
| TOTAL | 6629 | 8855 | 60904 | 10301 |  |

NOTES:

- This was expressly excluded from the March 08 programme and is treated similarly here.

- The Abingdon schemes were switched in the programme following local consultation.  Subsequently the Marcham Road scheme was reduced in scope enabling funds to be reallocated within the town.

- Developer funding for these schemes is currently being identified.

- £539K retained in maintenance capital programme.