Division affected:  Oxford City

ITEM CH6

# OUTLINE PROJECT APPRAISAL	APPROVAL NO. ED***

NAME OF SCHEME:	Oxford Academy

START YEAR: 		2009/2010

BASIS OF ESTIMATE:	Hewitt Freeborn Estimate based on concept scheme

- INTRODUCTION AND DESCRIPTION OF PROJECT

In Autumn 2005 Peers school went into the Ofsted category of special measures.  During 2006 meetings were held between the Leader of the County Council, the Director for Children Young People & Families and the Oxford Diocese with the DfES now DCSF (Department for Children, Schools and Families) about the possibility of Peers School becoming an Academy.  It was felt that this would be an appropriate course of action as the school met many of the criteria to become an Academy.

It was agreed that the local authority (LA) would submit an ‘expression of interest’ in partnership with Oxford Diocese as the sponsor and the County Council’s Cabinet agreed the strategy. The Diocese has also integrated Oxford Brookes University and The Beecroft Trust as co-sponsors. There are equally a number of interested parties including BMW and Oxford United Football Club for example.

The expression of interest was submitted in November 2006. This proposal was for a school of around 1250 pupils including a 6th form.  The school was anticipated to become an Academy in September 2008.  On 20 November 2007 the Cabinet agreed to approve the proposal to close Peers School on 31 August 2008, conditional on the making of an agreement under Section 482(1) of the 1996 Act for the establishment of an Academy, where the proposal in question provides for all of the pupils currently at the school which is the subject of the proposals to transfer to the Academy and set a date by which the condition should be met.

An Academy is an independent state school which is fully separated from the local authority, with its own governing body arrangements and all revenue funding comes direct from the DCSF.  Funding allocations are based on the local authority (LA) formula funding; allocations to the LA are reduced accordingly.

There has been a significant change in recent months over the basis of procurement for Academies. The Academies programme has been brought into the wider “Building Schools for the Future’’ (BSF) programme in the sense that procurement will follow a similar route to that envisaged through BSF.  In other words, a major stakeholder in the process will be Partnerships for Schools (PfS) which has oversight of the procurement process.  Although the sponsors will have their own project manager who will oversee the wider developments of the Academy, the local authority will have the responsibility for procuring and delivering the school building project.  This will be within the National Framework set down by PfS and use standardised forms, contracts and National Framework contractors have been engaged who will bid for contracts against agreed costs.

The local authority has the role in leading on procurement in respect of design, letting contracts and project management but also in respect of managing the risk in terms of programme and cost. The County Council is required to submit an Outline Business Case (OBC) using the PfS template (the current draft OBC is appended to this report at Annex 1).

- JUSTIFICATION AND ASSESSMENT OF NEED

Within the procedures set by PfS the sponsor is responsible for the Educational Vision, Curriculum Analysis and the like. Officers from Children, Young People & Families (CYP&F) are included on the Sponsors Steering Group and have contributed. The documents are still being formed at this time but are anticipated to be available at the Cabinet meeting in January.

The size of the school has an increase in post-16 numbers from 250 to 400 as agreed with the DCSF, LSC, local authority and the Sponsor. Additional funding is being provided through the DCSF to support this.

- OPTION APPRAISAL

A detailed Option Appraisal has been carried out to consider how best to resolve the other County Council uses, particularly the secondary department for Mabel Prichard Special School. A case was made to the DCSF for increased funding to enable the School to be re-constructed as an integral part of the Academy. The case for funding was not supported; it has however been concluded that this option should be adopted and funding for supporting the Peers Project was identified by Capital Steering Group.

The scheme will include provision of a new Special School and Adult Learning spaces with shared use of the new Academy by their users. The current proposal also integrates a replacement library (the final decision upon whether to include the facility is reliant upon the outcome of the service review due to be carried out in early 2008).

‘Food with Thought’ occupies space on the existing Campus; this service will be found alternative accommodation off site prior to construction. A Charitable Trust Peers Early Education Partnership (PEEP) occupies two temporary buildings which will be retained on the Academy site. A Rugby Club also occupies premises on the campus and again this will be retained on the Academy site.

The scheme also looks toward some land for disposal which will also provide some new affordable housing units.

- FINANCIAL IMPLICATIONS

The capital costs of construction of the Academy itself should be covered by DCSF although this is still being resolved and will be reported in the final Outline Business Case (OBC) presented to Cabinet in January 2008.

Oxford Academy has an identified allocation from PfS of £26.25M, which includes £2.10M for an ICT managed service. Total funding for construction and fees is therefore £24.15M. The major issues arising for the local authority are as follows:

  - Although the building solution for Peers is fairly straightforward with an acceptance by DfES that there is going to be a largely rebuild solution the site does present a number of complex issues. The OBC has established a solution which enables the existing school to continue in operation whilst the new buildings are constructed. There are several other users on the site not least is the presence of Mabel Pritchard School which occupies a recent extension to an older building that is earmarked for demolition.  There are therefore significant costs required for site rationalisation.

  - The PfS set a limit to the Council’s costs for procurement and management of the building works to a maximum of £300,000 though the costs will in practice be higher.  They have indicated that they expect the County Council to fund the site rationalisation.  The current estimates show that there could be a substantial cost to the Council.

  - Part of the site is shown within the OBC to become surplus to requirements and should be suitable for housing development.  Any net capital receipts will be used to offset the costs referred to in (b) above.

This project will be the largest single project undertaken by the authority in recent years and has significant resource implications for both CYP&F as well as Property Services.

Additional approximate levels of funding will be required to:

- make up any shortfall arising from the integration of Mabel Prichard (estimated at £2.78m,  plus ICT say £50,000)

- fund costs arising from relocation of food for thought (£50,000)

- costs of relocating one of the PEEP temporary buildings (£50,000)

- costs of re-providing accommodation for Adult Learning (estimated at £375k plus ICT say £25,000)

- costs of re-providing accommodation for the Library Service (estimated at £145,000 plus ICT say £5,000 to enable extension of Academy library provision)

- provision for costs of fees / on costs outside the provisions made by PfS of £300,000. A bid for this funding has been submitted ( risk allowance - £250,000)

- provide contingency against risk of cost escalation of the Academy Build following sign off of the Outline Business Case (£500,000)

- There is the possibility that funding of an Artificial Turf Pitch might be required to facilitate the section 77 consent required to enable release of a capital receipt (£500,000)

Based on the above £4.730m of funding would be required of which £3m has been provisionally identified in CYP&F forward plan to cover costs of the relocation of Mabel Prichard (which includes the £1.63m surplus capital receipts secured from the sale of the former Mabel Prichard site) plus further capital receipts of £468,000 agreed by the Capital Steering Group.

The potential of a capital receipt from the Peers site has been explored. The Academy site area has been reduced to a level where should future demands dictate a need to expand the school by inclusion of an artificial turf pitch it could satisfy the standards required for an increase from 7 FE (forms of entry) to 8FE. The remaining land is proposed to be sold subject to Section 77 consents, planning consents etc.

Current values are estimated to be in the region of £1.5 – 2.3m taking account in particular of access difficulties. There is however risk associated with these values including potential Section 77 restrictions and capacity of the local road network.

Consultants suggest that at this stage there is 70% probability of gaining the £1.262m required from the sale. Work is ongoing to gain a greater level of certainty.

In order to meet the required timescales for the submission of the business case work has been undertaken including site investigations and the appointment of a project manager prior to a project approval. These costs have been managed from the cash flow within the capital programme.

Should the OBC be agreed by PfS, DCSF, the County Council and the Sponsor the project will be taken to the market place.  The PfS procurement process will be:

- each of the 6 framework contractors identified by PfS will asked to submit an expression of interest

- two contractors will then be identified as preferred bidders

- the two contractors will offer design solutions which meet the defined parameters and that they would be prepared to contract to construct within the defined budget

- one of the two contractors will be selected on the basis of design and best value

Whilst this process will seek to identify and take account of anticipated risks, once the contract is let and funding passed to Oxfordshire County Council (OCC) from central government future risks which do not pass to the constructor will fall to the LEA.

The conceptual design solution is being resolved and will fit within the areas defined within the BB98 space allowance envelope (which determines the funding levels). The funding provided by DCSF does assume use of an existing building for Academy use. This approach is currently the subject of negotiation with PfS.

The design concept however envisages a proportion of the existing building being used by OCC (and not solely the Academy). Oxfordshire County Council (OCC) will however be required to fund these provisions as though they were new build solutions as DCSF is unable to increase the funding for the Academy to provide alternative new build provision.

Day to day revenue costs of the School will be met through the Academy. It is the intention of the project to ensure that revenue costs arising from the integration of the Library, Adult Education and Mabel Prichard as part of the Academy Complex do not increase. This will be the subject of detailed analysis at the detailed Project Approval Stage.

An assessment of risk has been carried out by Hewitt Freeborn, the Project Managers for the scheme, and a Risk Register is being maintained.

Whole life appraisal techniques will be integrated within the design development of this project to reduce running costs to the end users.

- STAFF IMPLICATIONS

There are no direct staffing implications arising from this project at this stage although the pressures on Property Services and CYP&F have been recognised.

- ENVIRONMENTAL IMPLICATIONS

The design will be required to meet BREEAM standards of Very Good.  It is possible that additional funding may be granted by PfS to enable increased used of on site renewable energy sources.

Clearly as a consequence of re-development of the site, the replacement of highly inefficient plant and buildings with those of modern standards will have significant environmental benefits.

- EQUALITY AND INCLUSION IMPLICATIONS

The new complex will be designed to current building standards. The design concept seeks full integration of the Special School as an equal partner with the Academy pupils. Access to learning and facilities by all users of the site will be significantly improved as a consequence of the project

JANET TOMLINSON	SUE SCANE

Director for Children, Young	Assistant Chief Executive & Chief

People & Families 	Finance Officer

NEIL MONAGHAN

Head of Property,

Environment & Economy

Contact: 	Nigel Cunning – Team Leader Project Delivery,

Environment & Economy

Michael Mill- Strategic Manager Property & Assets, Children Young People & Families Tel: (01865) 810457/816458

#### Date:	November 2007