OXFORDSHIRE WASTE PARTNERSHIP JOINT COMMITTEE
27 March 2009
AGENDA ITEM 9(c)
Waste Treatment Project Update

	1
	Purpose of Report

	1.1
	To update the OWP on progress on the residual waste treatment procurement project.

	2
	Background

	2.1

2.2
2.3

2.4


	Diversion of waste from landfill is essential to reduce the risk of fines for exceeding targets for limiting the amount of biodegradable waste that is landfilled under the Landfill Allowance Trading Scheme (LATS). It is also essential to reduce the amount of methane gas produced. Methane gas is a greenhouse gas over 20 times more powerful than CO2. 
The County Council is proceeding with the procurement of residual waste treatment and has been undertaking a competitive dialogue process with two participants; 
· Viridor Waste Management Ltd, with a solution based at Ardley landfill site 

· Waste Recycling Group Ltd, with a solution based at Sutton Courtenay landfill site
As previously reported the technical solutions being offered are very similar. Both are incineration with energy recovery with a capacity of approximately 300,000 tonnes per annum. Both use established technology providers with a proven track record in incineration. Both are investigating the possibilities of providing combined heat and power solutions which could deliver environmental and cost benefits. The evaluation of their detailed solutions demonstrated that overall there are robust and deliverable solutions available and that competition remains strong.
Both participants are allowing capacity to treat some commercial and industrial waste. This will provide cost benefits to Oxfordshire County Council and mean that even less waste will be sent to landfill and therefore increase the environmental benefits delivered. 

	3
	Progress and future actions

	3.1

3.2
3.3
3.4

3.5
	Detailed dialogue with both Participants commenced in October with the objective of developing the best solution from each participant from the options proposed. Although the Project Team had hoped to close the dialogue earlier this year but it has been necessary to continue into March to ensure that the final issues for negotiation are satisfactorily resolved before the dialogue is closed. The call for final tenders is now expected to be issued shortly. Final tenders are expected at the end of April. A preferred bidder will then be selected and a contract is expected to be awarded in autumn 2009.
Planning permission and Environment Agency permits will be required before any facility can be built. The county council as waste planning authority will determine the planning application unless it is called in by the Secretary of State. The planning and procurement processes are kept entirely separate both in terms of key officer teams but also in political constructs, with the Cabinet taking decisions of the procurement process and the Planning and Regulation Committee determining the planning applications. Planning decisions are made on planning grounds and are guided by local, regional and national planning policy and other material planning considerations. 
Planning applications have been submitted by WRG and Viridor and are expected to be considered by the Planning and Regulation Committee in the Spring following two rounds of public consultation. Applications for environmental permits have also been made to the Environment Agency by both companies and will also be subject to consultation.  

A presentation on the residual waste treatment project has been given to the Waste and Recycling Operations Group and this was well received.

More information about the project is available on the Council’s web site –http://www.oxfordshire.gov.uk/alternativestolandfill www.oxfordshire.gov.uk/alternativestolandfill

	4
	Financial, Risk and Staff Implications

	4.1

4.2


	Internal and external resources have been made available to support the procurement project as required. 

The project is being managed using the County Council’s project methodology and documentation including a risk register.

	5
	Areas Affected

	5.1
	County wide

	6
	Effect on Strategic Policies

	6.1
	The procurement of waste treatment capacity is in accordance with, and implements, policy 9 in the Joint Municipal Waste Management Strategy which states that the OWP will provide a system for recovering value from residual wastes in order to meet LATS targets. 

	7
	Options or Alternatives

	7.1
	N/A

	8
	Recommendations

	8.1
	To note and support the progress made on the procurement of residual waste treatment.

	9
	Reasons for Recommendations

	9.1
	To demonstrate OWP support for the procurement of residual waste treatment.

	10
	Contact Officer

	10.1
	Author:
	Andrew Pau (andrew.pau@oxfordshire.gov.uk
	Tel:
	01865 815867











- 9(c)/1 -

