OXFORDSHIRE WASTE PARTNERSHIP JOINT COMMITTEE

OXFORDSHIRE WASTE PARTNERSHIP JOINT COMMITTEE
29 February 2008

Waste Treatment Project Update

	1
	Purpose of Report

	1.1
	To update the OWP on progress on the residual waste treatment procurement project.

	2
	Background

	2.1

2.2

2.3

2.4

2.5

2.6

2.7


	Diversion of waste from landfill is essential to reduce the risk of fines for exceeding targets for limiting the amount of biodegradable waste that is landfilled under the Landfill Allowance Trading Scheme (LATS). The County Council is proceeding with the procurement of waste treatment capacity for residual waste.

On residual waste the County Council have received submissions from the Invitation to Submit Outline Solutions (ISOS) stage of the competitive dialogue process. The submissions received were all well thought out and realistic. Following careful evaluation by the Project Team the results were agreed by the Waste Treatment Board on 19 December 2007.

The full County Council discussed waste treatment on 8 January 2008. Councillors made a number of comments regarding waste treatment technologies and the contract. These were reported to the Cabinet on 15 January 2008. 

On 15 January 2008 the Cabinet considered a report on the evaluation of the outline solutions and agreed the selection of participants for the next stage of the procurement - the Invitation to Submit Detailed Solutions (ISDS). The ISOS documentation stated that up to a maximum of four participants would be taken forward. After thorough evaluation of all the ISOS solutions, two leading solutions emerged. The participants to be invited to submit detailed solutions are as follows:
· Viridor Waste Management Ltd, with a solution based at Ardley landfill site 

· Waste Recycling Group Ltd, with a solution based at Sutton Courtenay landfill site
The Project Board is confident that this selection will enable a strong clear competition to be developed between the participants and will give the best opportunity for the remainder of the procurement process to be productive and efficient.

The selected participants will be invited to submit detailed solutions later this month. A dialogue between the council and participants will then take place to develop these solutions. These will be priced and prices will be taken into account in the evaluation alongside other technical (including environmental) and legal criteria. Detailed solutions are expected to be submitted in July. These submissions will be carefully evaluated and further dialogue entered into. Once the council is satisfied that all substantive issues have been resolved, the dialogue will be closed and final tenders called for. A preferred bidder will then be selected, and a contract is expected to be awarded in spring 2009. 
Planning permission and Environment Agency permits will be required before any facility can be built. The county council as waste planning authority will determine the planning application unless it is called in by the Secretary of State. Determination will be independent from the procurement process. Planning decisions are made on planning grounds and are guided by local, regional and national planning policy and other material planning considerations. There will be public consultation, including with local councils, on any planning application. 


	3
	Financial, Risk and Staff Implications

	3.1

3.2


	Additional internal and external resources have been made available to support the procurement projects. 

The projects are being managed using the County Councils project methodology and documentation. This includes separate risk registers.



	4
	Areas Affected

	4.1
	County wide

	5
	Effect on Strategic Policies

	5.1
	The procurement of waste treatment capacity is in accordance with, and implements, policy 9 in the Joint Municipal Waste Management Strategy which states that the OWP will provide a system for recovering value from residual wastes in order to meet LATS targets. 

	6
	Options or Alternatives

	6.1
	N/A

	7
	Recommendations

	7.1
	To note and support the progress made on the procurement of residual waste treatment.



	8
	Reasons for Recommendations

	8.1
	To demonstrate OWP support for the procurement of residual waste treatment.



	9
	Contact Officer

	9.1
	Author:
	Andrew Pau
	Tel:
	01865 815867

	
	Email: 
	andrew.pau@oxfordshire.gov.uk

	
	


9(c)








OWP_FEB2908R10.doc
- 9(c)/1 -
- 9/(c)2 -

