[image: image2.jpg]2 OXFORDSHIRE
4’ COUNTY COUNCIL

www.oxfordshire.gov.uk




[image: image1.wmf]
DRAFT TRANSPORT CAPITAL PROGRAMME 2003/2004 TO 2005/2006

Contents
Page No




Notes
1




Structural Maintenance 2003/04 Programme
2

Integrated Transport Strategies 2003/04 Programme
5

Integrated Transport Strategies 2004/05 Provisional Programme
13

Integrated Transport Strategies 2005/06 Provisional Programme
19

Sustainable Transport 2003/04 Programme
25

Sustainable Transport 2004/05 Provisional Programme
28

Sustainable Transport 2005/06 Provisional Programme
29

Community Safety (Transport) 2003/04
30

Community Safety (Transport) 2004/05 and 2005/06 Provisional Programmes
31

Casualty Reduction 2003/04
33

Casualty Reduction 2004/05 and 2005/06 Provisional Programmes
34

Major Schemes 2003/04 Programme
35

Specific Scheme List for 2003/04 Programmes (in alphabetical order) 
36

Notes:

1. The draft 2003/2004 Transport Capital Programme has been developed taking account of the funding available from the Single Capital Pot, Developer Contributions, On-Street Parking, Surpluses, specific grants and contributions from other authorities.

2. The transport allocation from the County Council’s Single Capital Pot is £19,927m, but in order to ensure that all the money is spent within the year (or it would be lost), the programme includes an additional £2m of schemes to allow for slippage due to consultations, objections to traffic orders or technical design problems.

3. A review of the programme will be carried out in October 2003.

4. There will be a commitment of £2m carried forward to the 2004/2005 programme in addition to the 2004/2005 commitment for Hennef Way, Banbury.

5. Abbreviations:
OSPS - On Street Parking Surplus

SCP – Single Capital Pot

�





ITEM EX5





























Draft Transport Capital Programme

















2003/2004 to 2005/2006

















April 2003








EX_APR1503R11.doc

_1110714344.doc


C:\DOCUME~1\murphyr\LOCALS~1\Temp\~WRO3383.doc




